Statement of Work Lease Accounting

Table of Contents

Introduction	3

Responsibilities	4

Change Control	4

Client Sign-offs	5

Pricing Summary	5

Terms	5

Introduction

This Statement of Work (“SOW”) defines the scope of services and deliverables Sage Intacct, Inc.’s Technical Solutions Group (“TSG”) will provide for Click or tap here to enter text. (“Client”).

This SOW hereby incorporates by reference and is subject to the relevant definitions, terms, and conditions of the attached Order Schedule.

Lease Accounting

TSG will provide the following services and deliverables to implement Lease Accounting(“LA”) in Client’s Production Intacct company for use by all transactional entities.

- Review the Configuration Workbook for LA to finalize the configuration.  The Configuration Workbook is pre-populated by TSG with recommended configurations.

- Review the following data templates to be populated by the Client for upload by TSG:

  - Lease Classes

  - Lease Groups

  - Leases

  - Lease Custom Payment Schedules

- Deploy and configure the LA application as per the Configuration Workbook, and upload finalized data provided by the Client.

- Conduct up to One (1) LA usage training session.

- Provide the Client with the LA User Guide.

- Project Management

Assumptions

- Client is responsible for populating all data templates to be uploaded by TSG.  An Intacct data upload template provides the format by which the Client will populate data for upload. The project scope includes upload by TSG of the following.

  - One (1) set of Lease Classes

  - One (1) set of Lease Groups

  - One (1) set of Leases

  - One (1) set of Lease Custom Payment Schedules

- Lease history will NOT be loaded into or generated by the software. Existing leases will be uploaded on a go-forward basis as of an agreed Balance sheet date.

- Data take-on will be completed as of an agreed Balance Sheet date.  No further Lease history will be loaded into or generated by the software.

- Client is responsible for performing all legacy system data extraction, data cleansing, and data mapping to Intacct accurately populating all data templates for upload into Intacct per the specifications and dates in the project plan agreed upon by Client and Intacct.  One (1) round of validation to assist the Client in providing accurate data templates is included with this service.  Validation is defined as providing feedback on a data file for missing required field values, invalid field lengths, invalid field values/type mismatches, and invalid dimension ID values (transaction amounts and balances will not be validated and are the responsibility of the Client).  One (1) round is defined as follows:

  - If the file passes the validation Intacct will upload the file, or

  - If the file does not pass validation, Intacct will provide feedback and the Client repairs the file

  - Intacct will validate the repaired file and if it passes the validation will upload the file.

- To get the most out of the usage training session delivered by TSG, TSG recommends Client read the LA User Guide as well as provide a sampling of LA records for processing before the training session.

- The TSG consultants will work remotely to complete work for this engagement.

- All Test companies utilized for this project will be disabled upon the sooner of thirty (30) days from creation or project completion.

Responsibilities

General

TSG

- TSG will designate a single point of contact to serve as the TSG Project Manager and to be Client's primary contact with TSG. The TSG Project Manager will be responsible for the overall project delivery including:

  - Management of scope

  - Planning, Scheduling, and Project Controls

  - Complete Intacct’s activities as specified in this Statement of Work

Client

Client will assign a project resource or team (if needed) for the duration of the project. The project resource or team should include Subject Matter Experts (SMEs) that will contribute to the analysis, design, and solution validation.  If a project team is required, the team should include a single point of contact that will function as Client's Project Coordinator and be  TSG’s primary contact with Client.  Client's Project Coordinator should have full authority to act on behalf of Client with respect to:

  - Decision and signatory authority (or involve appropriate Client parties)

  - Complete Client’s activities as specified in this Statement of Work including managing Client's deliverables for the project and reviewing, accepting, and approving project deliverables

  - Authorizing payments

  - Interfacing with TSG to ensure an efficient exchange of Information and timely decisions are made

  - Provide remote access to all software and hardware systems for the project including remote access to Intacct with appropriate privileges.

- Client agrees to the following regarding Customizations:

  - Client will provide an Intacct company with all combinations of data for development and testing, typically a sandbox copy of Client’s production company.

  - Client will be responsible for testing the customization(s) and integration(s) on a representative sample of transactions and processes before signing off and moving to Production.

Change Control

Any changes to this Statement of Work must be mutually agreed upon by both TSG and Client.  No verbal agreement between persons involved in the Project will be binding on either TSG or Client.  Mutually acceptable changes in the scope of work and adjustments in schedule and price will be incorporated as a modification to this Statement of Work or may become the basis of a new, follow-on Statement of Work.

The Vice President of Client Services is the authorized representative for TSG making changes to this Statement of Work. Change requests for this Project scope must be submitted in writing.

The approval process for change requests is as follows:

- A requirement for change is identified and documented

- The requested change is reviewed and agreed to Client and TSG.

- An amendment to the Statement of Work is composed and agreed to by Client and TSG.

- The amendment is incorporated into the Statement of Work and implemented.

Client Sign-offs

The following are critical Client sign-offs on this project.

- Project Completion – Client agrees that the work specified herein has been completed.  Project will be considered complete without Client agreement if the estimated hours are used and/or it has been more than ten (10) days since production deployment. TSG will provide a project completion notice to Client upon completion of the project.

Pricing Summary

The estimated effort for the services and deliverables in this SOW is shown below.  Billing is based on actual time incurred and billed on a Time & Materials basis.

| Item | Rate per Hour | Hours | Estimated Cost |
| --- | --- | --- | --- |
| Professional Services – Technical Solutions Group (PS-TECH) | $275 | 16 | $4,400 |
| Total Estimated Cost |  |  | $4,400 |

Terms

Please refer to the Order Schedule for fees and payment terms.

Estimates provided herein are effective through December 31, 2026.

Normal work hours are from 8 am to 5 pm, Monday through Friday, excluding Intacct holidays.

All reasonable actual expenses are reimbursable. If applicable, travel time is billed at half the consultant’s normal bill rate.  Travel time and expenses (if any) are above and beyond any provided cost estimates and will be submitted for Client approval prior to purchase and/or billing.

All activity and personnel will be scheduled when this Statement of Work is accepted.  Some or all of the services and deliverables defined in this SOW may be performed by Intacct or a certified Intacct implementation partner.  Intacct remains responsible for all SOW deliverables and delivery quality.

# sage.com

# 0191 479 5911